Example

Project Process Agreement

Version <1.0>

<mm/dd/yyyy>

VERSION HISTORY

| Version # | Implemented By | Revision Date | Approved By | Approval Date | Reason |
| --- | --- | --- | --- | --- | --- |
| 1.0 | Example | 01/01/20XX | Example | 01/01/20XX | Example |

UP Template Version: 06/30/08

TABLE OF CONTENTS

1.	Introduction & Purpose of This Document	4

1.1	General Information	4

2.	Phase Consolidation/Waiver Request	4

3.	Stage Gate and Project Review Consolidation/Waiver Request	5

4.	Deliverable Consolidation/Waiver Request	5

Appendix A: Project Process Agreement Approval	8

APPENDIX B: REFERENCES	9

APPENDIX C: KEY TERMS	10

# Introduction & Purpose of This Document

A Project Process Agreement (PPA) is used to authorize and document the justifications for using, not using, or combining specific Enterprise Performance Life Cycle (EPLC) Stage Gate Reviews and the selection of specific deliverables applicable to the investment/project, including the expected level of detail to be provided. A PPA should be signed by the project manager and sponsor. Once approved by a governance committee this document authorizes the project to proceed according to agreed upon scope, time, costs, and quality including any EPLC related exceptions as outlined within this document. For more detailed information and/or definitions of EPLC terminology, refer to the United States Department of Health and Human Services Enterprise Performance Life Cycle Framework Overview Document available through the CDC Unified Process website at http://www.cdc.gov/cdcup/.

## General Information

| Date Prepared | 01/01/20XX |
| --- | --- |
| Requested By | Example |
| Email | example@cdc.gov |
| Phone | 000-000-0000 |
| CO/CC | Example |
| Project Name | Example PPA |
| Description | Example PPA used for tailoring of a small project |

# Phase Consolidation/Waiver Request

|  | Action | Justification |
| --- | --- | --- |
| Initiation* | Combine with the Concept Phase | Small projects typically have one phase in which the business need and project selection is accomplished |
| Project Selection |  |  |
| Project Baseline |  |  |
| Requirements Analysis* |  |  |
| Preliminary Design |  |  |
| Development* |  |  |
| Test* |  |  |
| Operational Readiness |  |  |
| Operations & Maintenance* |  |  |
| Disposition* |  |  |

# Stage Gate and Project Review Consolidation/Waiver Request

| (d) = Draft, (f) = Final | Action | Justification |
| --- | --- | --- |
| Initiation | N/A | Combine with the Project Selection Review |
| Concept | Major | Combine the Project Selection and Architecture Project Review |
| Planning | Major | Combine the Project Baseline and Integrated Baseline Reviews |
| Requirements Analysis | Minor | Waive the Requirements Project Review |
| Design | Major | Waive the Detailed Design Project Review |
| Development | Minor | Waive the Validation Readiness and Independent Verification & Validation Assessment Project Reviews |
| Implementation | Major | Combine the Operational Readiness Review and the System Certification and System Accreditation Project Reviews |
| Operations & Maintenance | Minor | Combine the Annual Operational Analysis, System Re-certification & Re-Accreditation Project Reviews with the Annual Operations & Maintenance Stage Gate Review |
| Disposition | N/A | Waived |

# Deliverable Consolidation/Waiver Request

| EPLC Deliverable | CDC Small Project Deliverable | Justification | Initiation/Concept | Planning | Requirements | Design | Development | Test | Implementation | O&M | Disposition |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Business Need Statement |  | See Project Charter |  |  |  |  |  |  |  |  |  |
| Business Case |  | See Project Charter |  |  |  |  |  |  |  |  |  |
| Project Charter | Project Charter |  | F |  |  |  |  |  |  |  |  |
| Project Management Plan | Project Management Plan "Lite" |  |  | F |  |  |  |  |  |  |  |
| Privacy Impact Assessment |  | See C&A Package |  |  |  |  |  |  |  |  |  |
| Project Process Agreement | Project Process Agreement |  | F |  |  |  |  |  |  |  |  |
| Requirements Document | Requirements Document "Lite" |  |  |  | F |  |  |  |  |  |  |
| Design Document | Design Document "Lite" |  |  |  |  | F |  |  |  |  |  |
| Computer Match Agreement |  | See C&A Package |  |  |  |  |  |  |  |  |  |
| Test Plan | Test Plan "Lite" |  |  |  |  |  | F |  |  |  |  |
| Contingency/Disaster Recovery Plan |  | See C&A Package |  |  |  |  |  |  |  |  |  |
| System of Record Notice |  | See C&A Package |  |  |  |  |  |  |  |  |  |
| Operations & Maintenance Manual | Operations & Maintenance Manual |  |  |  |  |  |  |  | F |  |  |
| Systems Security Plan | C&A Package |  |  | P |  | FD |  |  | F |  |  |
| Training Plan |  | See Project Management Plan |  |  |  |  |  |  |  |  |  |
| Training Materials |  | See Project Management Plan |  |  |  |  |  |  |  |  |  |
| User Manual | User Manual |  |  |  |  |  |  |  | F |  |  |
| Security Risk Assessment |  | See C&A Package |  |  |  |  |  |  |  |  |  |
| Business Product | Business Product |  |  |  |  |  |  |  | F |  |  |
| Test Reports | Test Reports |  |  |  |  |  |  | F |  |  |  |
| Implementation Plan | Implementation Plan |  |  |  |  |  |  | F |  |  |  |
| Authority to Operate |  | See C&A Package |  |  |  |  |  |  |  |  |  |
| Project Completion Report |  | Included in other project deliverables |  |  |  |  |  |  |  |  |  |
| SLA/MOUs |  | Use only as needed |  |  |  |  |  |  |  |  |  |
| Annual Operational Analysis | Annual Operational Analysis "Lite" |  |  |  |  |  |  |  |  | F |  |
| Plan of Action & Milestones (POA&M) |  | See C&A Package |  |  |  |  |  |  |  |  |  |
| Disposition Plan |  | Included in Project Archives |  |  |  |  |  |  |  |  |  |
| Project Archives | Project Archives |  |  |  |  |  |  |  |  |  | F |

P= Preliminary

FD = Final Draft

FD = Final

| Non-Phase Specific |  |  |
| --- | --- | --- |
| Continued ATO (annual) |  |  |
| Data Usage Agreement |  |  |
| Independent Verification & Validation Reports |  |  |
| Privacy Impact Assessment |  |  |
| Integrated Baseline |  |  |
| Documentation |  |  |
| Contractor Performance Report |  |  |
| Contract Fund Status Report |  |  |
| Project Schedule |  |  |
| Periodic Investment Status Report |  |  |

# Appendix A: Project Process Agreement Approval

The undersigned acknowledge they have reviewed the Example Project Process Agreement and agree with the approach it presents. Changes to this Project Process Agreement will be coordinated with and approved by the undersigned or their designated representatives.

| Signature: |  | Date: |  |
| --- | --- | --- | --- |
| Print Name: |  |  |  |
| Title: |  |  |  |
| Role: |  |  |  |

| Signature: |  | Date: |  |
| --- | --- | --- | --- |
| Print Name: |  |  |  |
| Title: |  |  |  |
| Role: |  |  |  |

| Signature: |  | Date: |  |
| --- | --- | --- | --- |
| Print Name: |  |  |  |
| Title: |  |  |  |
| Role: |  |  |  |

APPENDIX B: REFERENCES

The following table summarizes the documents referenced in this document.

| Document Name and Version | Description | Location |
| --- | --- | --- |

APPENDIX C: KEY TERMS

The following table provides definitions for terms relevant to this document.

| Term | Definition |
| --- | --- |